PROJECT DEFINITION DOCUMENT

AI-Based Fake Identity & Document Screening System

for Border Checkpoint Identity & Travel Document Verification

This document is organized into four parts, each with its own visual identity

| I | STRATEGIC FOUNDATIONS | Why this project exists, what it must achieve, and where its boundaries sit. |
| --- | --- | --- |
| II | TECHNICAL ARCHITECTURE | How the system is built: layers, modules, data pipeline, stack, and APIs. |
| III | RISK, QUALITY & GOVERNANCE | What could go wrong, how the system is scored, and the standards it must meet. |
| IV | DELIVERY & IMPACT | Who builds it, on what timeline, measured against what outcomes. |

Status: Draft — Initial Baseline     Date: September 2, 2026

# Table of Contents

Table of Contents	1

1   Executive Summary	1

2   Problem Statement & Background	1

3   Goals & Objectives	1

3.1  Primary Goal	1

3.2  Objectives	1

4   Scope	1

4.1  In Scope (Phase 1)	1

4.2  Out of Scope (Phase 1)	1

5   System Architecture	1

5.1  Layered Architecture	1

5.2  High-Level Data Flow	1

6   Module Specifications	1

6.1  Module 1 — OCR Extraction	1

Inputs	1

Extracted Fields (representative)	1

6.2  Module 2 — Document Validation	1

6.3  Module 3 — Tampering Detection (Core AI Innovation)	1

6.4  Module 4 — Face Verification	1

7   Data Pipeline	1

7.1  Pipeline Stages	1

7.2  Training & Reference Data Needs	1

8   Technology & Model Choices	1

9   API & Integration Design	1

9.1  Representative Endpoints	1

9.2  Integration Points	1

10   Risk Scoring Model	1

11   Non-Functional Requirements	1

12   Risks & Mitigations	1

13   Team & Roles (Suggested)	1

14   Milestones & Timeline	1

15   Success Metrics (KPIs)	1

16   Expected Impact	1

17   Immediate Next Steps	1

PART I

STRATEGIC FOUNDATIONS

Why this project exists, what it must achieve, and where its boundaries sit.

# 1   Executive Summary

Border checkpoints worldwide process large volumes of identity and travel documents daily — passports, visas, national ID cards, driving licences, and permits. Verification today relies heavily on manual inspection and basic database lookups, which is slow, inconsistent, and increasingly unable to catch sophisticated digital forgeries and identity fraud.

A platform that turns minutes of manual inspection into seconds of explainable, evidence-backed screening — without removing the officer from the decision.

This project proposes an AI-powered Document Screening Platform that automates extraction, validation, tampering detection, and face verification for identity documents, producing a consolidated risk score that helps border security officers make faster, more consistent, and more defensible decisions.

This document is the baseline reference for the engineering build and for stakeholder communication. It defines the problem, objectives, scope, architecture, data pipeline, technology choices, API surface, non-functional requirements, risks, and delivery milestones.

# 2   Problem Statement & Background

Border checkpoints face a combination of volume pressure and sophisticated fraud techniques that manual, database-lookup-based verification cannot reliably keep pace with. Common challenges include:

—  Fake passports and visas

—  Altered photographs on genuine documents

—  Modified dates of birth and other tampered fields

—  Tampered or forged visa/entry stamps

—  Identity impersonation (a genuine document presented by the wrong person)

—  Multiple identities used by the same individual across documents

—  Expired or blacklisted travel documents going undetected

—  High passenger volume causing processing delays and officer fatigue

Because verification today depends on visual inspection and basic lookups, outcomes vary by officer experience, fatigue, and time pressure — and subtle digital tampering (e.g., pixel-level photo replacement, metadata manipulation) is very difficult to catch with the naked eye.

# 3   Goals & Objectives

## 3.1  Primary Goal

Build an AI-powered platform that automatically screens identity and travel documents, flags tampering or forgery, validates data against rules and reference databases, and returns a risk score to assist not replace human decision-makers.

## 3.2  Objectives

1.  Reduce average document verification time from minutes to seconds.

2.  Detect digital and physical tampering with measurable precision/recall targets.

3.  Standardize screening decisions across checkpoints via consistent, auditable rules.

4.  Provide officers with an explainable risk score, not a black-box pass/fail.

5.  Create a durable digital audit trail for investigations and intelligence analysis.

6.  Design for extensibility to new document types and issuing countries over time.

# 4   Scope

## 4.1  In Scope (Phase 1)

—  OCR extraction for passports, visas, national ID cards, driving licences, and permits

—  Rule-based document validation (format, checksum, expiry, field consistency)

—  Tampering detection: photo replacement, text manipulation, stamp forgery, metadata analysis

—  Face verification: match document photo to a live/captured photo of the presenter

—  Composite risk scoring engine with configurable thresholds

—  Officer-facing review dashboard and case/audit log

—  REST API layer for integration with checkpoint kiosks / officer workstations

## 4.2  Out of Scope (Phase 1)

—  Direct integration with international watchlists / Interpol databases (Phase 2, pending data-sharing agreements)

—  Biometric passport chip (NFC/RFID) reading — Phase 2 enhancement

—  Mobile/offline edge deployment for remote checkpoints — Phase 2+

—  Automated legal/enforcement action — the system only assists officer decision-making

PART II

TECHNICAL ARCHITECTURE

How the system is built: layers, modules, data pipeline, stack, and APIs.

# 5   System Architecture

The platform is organized into five logical layers so that individual modules (OCR, validation, tampering detection, face verification) can be developed, tested, and scaled independently, while sharing a common ingestion, storage, and risk-scoring backbone.

## 5.1  Layered Architecture

| Layer | Responsibility | Key Components |
| --- | --- | --- |
| Capture / Ingestion | Accepts document & face images from kiosks, scanners, or officer workstations | Image upload API, camera SDK, quality pre-check |
| Processing (AI Core) | Runs OCR, validation, tampering detection, and face verification | Module 1–4 microservices (Section 6) |
| Risk Scoring & Decisioning | Aggregates module outputs into a single explainable risk score | Rules engine + weighted scoring model |
| Data & Storage | Persists documents, extracted data, scores, and audit trail | Object storage, relational DB, vector store |
| Presentation / Integration | Surfaces results to officers and external systems | Officer dashboard, REST/GraphQL API |

## 5.2  High-Level Data Flow

1.  Document and face images are captured at the checkpoint and uploaded via the Capture API.

2.  An image quality gate rejects unusable captures (blur, glare, cropping) and requests a re-scan.

3.  OCR Extraction (Module 1) reads structured fields from the document.

4.  Document Validation (Module 2) checks extracted fields against format rules, checksums, and expiry/blacklist logic.

5.  Tampering Detection (Module 3) analyzes the image itself, independent of OCR text.

6.  Face Verification (Module 4) compares the document photo against the live-captured face.

7.  The Risk Scoring Engine combines all module outputs into one weighted score and category.

8.  The result, evidence, and audit trail are shown to the officer for a final human decision.

# 6   Module Specifications

## 6.1  Module 1 — OCR Extraction

Objective: automatically extract all relevant structured fields from identity and travel documents.

### Inputs

▸  Passport image

▸  Visa image

▸  National ID image

▸  Driving licence image

▸  Permit documents

### Extracted Fields (representative)

| Document | Fields |
| --- | --- |
| Passport | Name, Passport Number, Nationality, Date of Birth, Date of Expiry, Gender, MRZ lines |
| Visa | Visa Number, Visa Type, Entry Validation, Stay Duration, Issue/Expiry Date |
| National ID / Licence | Name, ID Number, Date of Birth, Address, Issue/Expiry Date, Photo region |

Approach: a hybrid OCR pipeline — a document-layout/field detector locates each field region, followed by text recognition per region, plus dedicated MRZ parsing (checksum-verifiable) for passports and visas.

## 6.2  Module 2 — Document Validation

Objective: verify that extracted information conforms to official document standards and internal consistency rules.

▸  Format validation — field patterns, date formats, ICAO 9303 MRZ checksum verification

▸  Cross-field consistency — MRZ data vs. visual (printed) data must match

▸  Expiry & blacklist checks against reference/watchlist data (Phase 1: local blacklist; Phase 2: external watchlists)

▸  Issuing-country template matching — confirms layout matches the known template

## 6.3  Module 3 — Tampering Detection (Core AI Innovation)

Objective: detect digital or physical alteration of the document, independent of what the OCR text says.

| Use Case | Detection Approach |
| --- | --- |
| Photo replacement | Splice/boundary artifact detection around the photo region; noise-pattern discontinuity analysis |
| Text manipulation | Error Level Analysis (ELA) and font/kerning consistency checks against the known template |
| Stamp forgery detection | Template matching + fine-grained classifier trained on genuine vs. forged stamp imagery |
| Image metadata analysis | EXIF/file-history inspection for re-save signatures, editing traces, inconsistent timestamps |

## 6.4  Module 4 — Face Verification

Objective: confirm the person presenting the document is the same person shown in the document photo.

▸  Face detection & alignment on both document photo and live capture

▸  Face embedding generation and similarity scoring (1:1 verification in Phase 1)

▸  Liveness/anti-spoofing check to resist printed-photo or screen-replay attacks

# 7   Data Pipeline

## 7.1  Pipeline Stages

| Stage | Description |
| --- | --- |
| Ingestion | Kiosk/officer app uploads document + face images over TLS; each capture gets a case ID |
| Pre-processing | Deskew, denoise, glare/blur quality gate, resolution normalization |
| Feature extraction | OCR field extraction, MRZ parsing, tampering feature maps, face embeddings |
| Validation & scoring | Rules engine + ML outputs merged into the composite risk score |
| Storage | Raw images → encrypted object storage; structured data → relational DB; embeddings → vector store |
| Retention & audit | Immutable audit log per case; retention period per data-governance policy |

## 7.2  Training & Reference Data Needs

▸  Labeled dataset of genuine documents per type/issuing country

▸  Labeled dataset of known tampered/forged documents (or synthetically generated tampering) for Module 3

▸  Paired face-verification dataset for embedding-model evaluation

▸  Data sourced/handled under applicable data-protection agreements — no production biometric data used for training without authorization

# 8   Technology & Model Choices

| Component | Candidate Approach | Notes |
| --- | --- | --- |
| OCR / Field Extraction | PaddleOCR or Tesseract + dedicated MRZ parser | Managed cloud OCR evaluated as a fallback for accuracy |
| Document Validation | Rule engine (JSON-rules / lightweight business-rules service) | Deterministic, auditable, easy to update per country |
| Tampering Detection | CNN/ViT classifier + Error Level Analysis + metadata forensics | Ensemble improves explainability |
| Face Verification | ArcFace or FaceNet-style embedding + liveness model | 1:1 verification only in Phase 1 |
| Risk Scoring Engine | Weighted rules + calibrated ML aggregation | Must remain explainable to officers |
| Backend Services | Python (FastAPI) microservices per module | Independently deployable and scalable |
| Storage | PostgreSQL + S3-compatible storage + vector DB | Encryption at rest; strict access control |
| Officer Dashboard | React-based web application | Shows fields, score, evidence, decision history |
| Infrastructure | Containerized (Docker) on Kubernetes; on-prem or govt-cloud | Deployment target depends on data-residency needs |

# 9   API & Integration Design

All modules sit behind a unified gateway so the front-end and any external system integrate through one authenticated API surface.

## 9.1  Representative Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/v1/cases | POST | Create a screening case and upload document + face images |
| /api/v1/cases/{id}/ocr | GET | Retrieve extracted OCR fields |
| /api/v1/cases/{id}/validation | GET | Retrieve document validation results |
| /api/v1/cases/{id}/tampering | GET | Retrieve tampering-detection results and evidence |
| /api/v1/cases/{id}/face-match | GET | Retrieve face verification result and confidence |
| /api/v1/cases/{id}/risk-score | GET | Retrieve the composite risk score and category |
| /api/v1/cases/{id}/decision | POST | Record the officer's final decision and notes |
| /api/v1/audit/{id} | GET | Retrieve the full audit trail for a case |

## 9.2  Integration Points

▸  Checkpoint kiosk / officer workstation application (primary consumer)

▸  National/local blacklist and document-registry databases (Phase 1, where available)

▸  International watchlist and biometric chip verification services (Phase 2, subject to authorization)

▸  Case management / investigation systems, via audit-trail export

PART III

RISK, QUALITY & GOVERNANCE

What could go wrong, how the system is scored, and the standards it must meet.

# 10   Risk Scoring Model

Each module produces an independent sub-score plus supporting evidence. The scoring engine combines them into one composite score and category, always with a traceable explanation.

| Risk Category | Composite Score Range | Suggested Action |
| --- | --- | --- |
| Low | 0 – 30 | Proceed — no material anomalies detected |
| Medium | 31 – 65 | Secondary manual review recommended |
| High | 66 – 100 | Escalate to senior officer / detain document for investigation |

Weights across OCR-validation, tampering-detection, and face-verification sub-scores are configurable per deployment and document type, and every score is accompanied by the specific evidence (e.g., "stamp region flagged", "MRZ checksum failed") that produced it, so officers can audit — not just trust — the output.

# 11   Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | End-to-end screening result in under 10 seconds per document under normal load |
| Accuracy | Target ≥95% field-extraction accuracy; tampering-detection precision/recall targets set per pilot data |
| Availability | 99.5%+ uptime for checkpoint-facing services during operating hours |
| Security | Encryption in transit and at rest; role-based access control; biometric data isolated with strict access logging |
| Privacy / Compliance | Alignment with applicable national data-protection law; documented retention/deletion policy |
| Explainability | Every risk score must be traceable to specific module evidence — no unexplained outputs |
| Auditability | Immutable, timestamped audit log for every case and every officer decision |
| Scalability | Horizontally scalable per module to handle peak passenger-volume periods |

# 12   Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| False positives flag genuine travelers as high-risk | Traveler delay, officer distrust | Human-in-the-loop decisioning; continuous threshold tuning against pilot feedback |
| False negatives miss real forgeries | Security failure | Ensemble detection (ML + deterministic forensic checks); regular red-team testing |
| Bias/fairness gaps in face verification | Unequal false-reject rates; legal exposure | Fairness testing across demographic groups; ongoing production monitoring |
| Biometric/PII data breach | Severe privacy & legal consequences | Encryption, strict access control, minimal retention, isolated biometric storage |
| Limited/low-quality tampering training data | Weak model performance at launch | Combine real forged-document samples with synthetic tampering generation |
| Officer over-reliance on the risk score | Reduced human judgment quality | UI foregrounds evidence over a single number; mandatory override justification |
| Integration delays with national/watchlist databases | Reduced Module 2 effectiveness at launch | Phase 1 ships with local blacklist only; external integrations tracked as Phase 2 |

PART IV

DELIVERY & IMPACT

Who builds it, on what timeline, measured against what outcomes.

# 13   Team & Roles (Suggested)

| Role | Responsibility |
| --- | --- |
| Project Lead / PM | Scope, timeline, stakeholder communication, reporting |
| ML Engineer — OCR/NLP | Module 1 (OCR extraction) and MRZ parsing |
| ML Engineer — Computer Vision | Module 3 (tampering detection) and Module 4 (face verification) |
| Backend Engineer | Microservices, API gateway, risk-scoring engine, data pipeline |
| Frontend Engineer | Officer review dashboard |
| Data Engineer | Dataset sourcing/labeling, storage architecture, pipeline orchestration |
| QA / Security Engineer | Test plans, accuracy benchmarking, penetration testing, compliance |

# 14   Milestones & Timeline

A suggested phased delivery plan for an initial pilot build. Durations should be adjusted to actual team size and data availability.

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 0 — Discovery & Setup | Weeks 1–2 | Finalize scope, gather sample documents/datasets, set up infra & repos |
| Phase 1 — OCR & Validation | Weeks 3–5 | Module 1 (OCR/MRZ) and Module 2 (validation) working end-to-end |
| Phase 2 — Tampering Detection | Weeks 6–9 | Module 3 trained/evaluated; ELA & metadata-forensics integrated |
| Phase 3 — Face Verification | Weeks 8–10 (parallel) | Module 4 embedding + liveness model integrated and benchmarked |
| Phase 4 — Risk Engine & Dashboard | Weeks 10–12 | Composite scoring engine, officer dashboard, audit trail |
| Phase 5 — Integration & Pilot Testing | Weeks 13–15 | End-to-end API integration, pilot at a controlled checkpoint |
| Phase 6 — Hardening & Rollout Prep | Weeks 16–18 | Security review, performance tuning, documentation, sign-off |

# 15   Success Metrics (KPIs)

✓  Average document screening time (target: seconds, not minutes)

✓  Tampering-detection precision & recall on held-out/pilot test sets

✓  Face-verification false-accept and false-reject rates, including per-demographic breakdown

✓  Reduction in officer-reported missed-forgery incidents during pilot vs. baseline

✓  System uptime and average end-to-end latency

✓  Officer satisfaction / usability feedback from pilot deployment

# 16   Expected Impact

✓  Reduce document verification time from several minutes to a few seconds

✓  Improve detection of forged and tampered documents

✓  Standardize screening decisions across checkpoints

✓  Enable data-driven risk assessment instead of purely manual inspection

✓  Create a digital trail for investigations and intelligence analysis

# 17   Immediate Next Steps

1.  Confirm pilot checkpoint/document scope and target issuing countries with stakeholders.

2.  Secure sample datasets (genuine + tampered) and any required data-sharing agreements.

3.  Stand up base infrastructure (repos, CI/CD, dev environments) — Phase 0.

4.  Assign module owners per the suggested team structure in Section 13.

5.  Build the stakeholder presentation from this PDD for kickoff sign-off.